## Slide 1: Databricks Apps Governance — Sprint 2 Update
Phase 2 execution, metrics, and what's next • Sep 24, 2025
Notes: Open strong with context. We're moving fast: Phase 1 is done, today is all about Sprint 2 execution—policies live, automation shipped, and what’s next for Phase 3.

## Slide 2: Context & Focus
No rehash of Phase 1—here’s what’s new

## Slide 3: Where we are (fast recap in one breath)
Phase 1 ✅ completed (policies drafted, baseline telemetry in place).
Sprint 2 = Phase 2 implementation & automation maturity.
Focus today: metrics, 3‑app limit, weekend auto‑stop, and rollout plan.
Notes: Acknowledge Phase 1 completion without details. Emphasize Sprint 2 outcomes and decisions.

## Slide 4: Weekly Databricks Apps Status (This Week)
Metric | Value | Trend vs. Last Week | Notes
Active Apps | — | — | Pulled from system tables / API
Stopped Apps | — | — | Autostop policy impact
Error State Apps | — | — | Follow-up in Ops board
Deployments: Success | — | — | CI/CD compliance improving
Deployments: Failure | — | — | Target < 5%
Deployments: No Active | — | — | New apps not activated
Notes: Replace dashes with current numbers before presenting. Call out wins/alerts. Keep it crisp.

## Slide 5: Deployment Health (Last 4 Weeks) — Placeholder
Chart: 
| W‑1 | W‑2 | W‑3 | W‑4
Success | 0 | 0 | 0 | 0
Failure | 0 | 0 | 0 | 0
No Active | 0 | 0 | 0 | 0
Notes: Optional visual—swap 0s with real values or hide this slide if not needed.

## Slide 6: Policy: 3 Apps per User (Now Enforced)
Each user may own up to 3 apps in the workspace.
If a user creates > 3, extra apps may be auto‑deleted.
Goal: reduce sprawl, control spend, and protect cluster capacity.
Exception path exists (see next slide).
Notes: Reinforce intent: fairness, cost control, stability. Keep the tone enabling, not punitive.

## Slide 7: 3‑App Limit — Enforcement Flow
User attempts to create 4th app
Policy check via API
Block + notify user
Grace window (optional)
Auto‑delete extras / request exception
Notes: If your implementation deletes automatically, state the grace window clearly or adjust the step.

## Slide 8: Weekend Auto‑Stop (Sandbox)
Every Friday 7pm → all sandbox apps stopped.
Restarts allowed Monday 7am onwards (or via approved override).
Objective: cut idle compute; reduce weekend burn.
Guardrails & Overrides
  Opt‑out window for critical demos (request 24h prior).
  Tagged exceptions (e.g., cost-center-approved=true).
  Audit trail in logs & dashboard.
Notes: Show cost impact with a simple estimate if you have it (e.g., last weekend saved X hours/$).

## Slide 9: Estimated Cost Impact — Weekend Auto‑Stop (Placeholder)
Item | Assumption | Hours Saved | Est. $ Saved / Week
Avg. sandbox app runtime/weekend | — | — | —
# of apps affected | — | — | —
Blended $/hour | — | — | —
Total |  |  | —
Notes: Populate with conservative assumptions. Keep calculations transparent; invite finance review.

## Slide 10: Exceptions & Governance
Standard exception request form (Jira/ADO) with owner, purpose, duration.
Time‑boxed exceptions with automatic expiry.
Post‑exception review: usage, cost, and learnings.
Notes: Clarity builds trust. Keep exceptions rare, fast, and auditable.

## Slide 11: Observability & Alerts
System tables + API telemetry ingested (apps status, creators, compute).
Weekly digest: Active/Stopped/Error + Deployment success/failure.
Real‑time alerts for error states or policy violations.
Dashboards
  Apps inventory by owner/team
  Policy exceptions aging
  Weekend stop impact ($)
  Deployments health trend
Notes: Mention your Datadog/monitoring integration briefly; demo separately if time permits.

## Slide 12: Risks & Mitigations
False positives in deletion: → add grace window + confirmations.
Critical weekend work blocked: → exception path + tags.
Shadow apps: → periodic inventory + creators notified.
Notes: Invite feedback from stakeholders; show that the loop is closed.

## Slide 13: Phase 3 (Next Sprint) — What’s Coming
Identify & delete inactive apps (policy-backed, auditable).
Notify all sandbox users of governance activation & timelines.
Finalize exception SLAs and dashboard KPIs (MTTR for errors, deploy success rate).
Notes: Set expectations and timelines. Keep it concrete and measurable.

## Slide 14: Call to Action & Next Steps
Leads: review exception criteria by EOW.
Owners: validate app ownership tags in the workspace.
Everyone: feedback on the 3‑app limit & weekend auto‑stop by Friday.
Notes: End on momentum. Invite crisp feedback; promise a follow‑up digest with actions closed.