## Slide 1
Databricks Apps Governance
Phase 2 & 3 Implementation Update
Building on our successful Phase 1 foundation, we're advancing our governance framework with enhanced monitoring capabilities and proactive cost management strategies.
Phase1 Complete ✅
Automated Databricks App permissions
Once app created Automatically Add SP to the Databricks Group.
Databricks group has all the required permissions.
— model serving endpoints
— Secret Scope
— SQL WareHouse
— common Datasets ,
Phase 2 Complete ✅ (current sprint)
Enhanced monitoring and apps limitation per user
Weekly Total Apps Status notification
3-apps per user limitation enforcement
Weekend Apps Shutdown for cost optimization
Phase 3 Planned 🔜 (next sprint)
Automated cleanup and comprehensive user communication
Inactive app deletion automation
Governance activation notifications
Complete feature rollout communication
Weekly Databricks Apps Status Dashboard
Active
Stopped
Error State
Deployment Tracking
Success Rate: 94.2%
Successful deployments: 267
Failed deployments: 17
No active deployments: 45
Our monitoring system now provides real-time visibility into app health and deployment success rates across all workspaces.
Phase 2 Implementation Achievements
01
3-App User Limitation
Successfully implemented workspace-level app limits. Users exceeding 3 apps receive automated notifications, with excess apps flagged for deletion approval.
02
Weekend Sandbox Optimization
Automated weekend shutdown of all sandbox apps reduces compute costs by an estimated 40% weekly, with automatic restart capabilities for Monday morning.
03
Enhanced Status Monitoring
Weekly dashboard provides comprehensive visibility into app states, deployment success rates, and resource utilization patterns across all environments.
Phase 3 Roadmap
Inactive App Cleanup
Automated identification and deletion of apps with no activity for 30+ days, with user notification and grace period
Governance Activation Notice
Comprehensive communication to all sandbox users about governance features and compliance requirements
Complete Feature Rollout
Final implementation of all governance phases with full documentation.
Next Steps: Phase 3 implementation begins next sprint with inactive app deletion automation and comprehensive user notification campaign. Expected completion within 2 weeks.